ADVANTCORE BA CAREER ACCELERATOR

BCS Foundation Study Guide

Original revision notes, project practice and two timed mock exams

| LEARN | DELIVER | PROVE | LAND |
| --- | --- | --- | --- |

Certification preparation
Version 1.0 | August 2026
Primary route: BCS Foundation Certificate in Business Analysis

Advantcore Ltd | Full-service digital agency and software studio | Manchester

How to use this guide

Study the official BCS syllabus alongside these original notes. Apply each topic to the Advantcore project, then use closed-book recall and timed questions to test understanding.

CURRENT EXAM FACTS BCS currently states: no entry requirements; self-study route available; one-hour closed-book examination; 40 multiple-choice questions; pass mark 65% or 26/40. Re-check the BCS page when booking.

# 1. Eight-week certification plan

| Week | Study focus | Practice | Readiness output |
| --- | --- | --- | --- |
| 1 | Modules 1-3 | Explain lifecycle, competencies and strategy without notes. | 20-question diagnostic. |
| 2 | Modules 4-6 | Choose investigation and stakeholder techniques for scenarios. | Technique decision log. |
| 3 | Modules 7-8 | Map a process and compare three solution options. | Validated process model. |
| 4 | Modules 9-10 | Build a small business case and requirements catalogue. | Topic test at 75%+. |
| 5 | Modules 11-12 | Model, validate, prioritise and trace requirements. | Traceability exercise. |
| 6 | Modules 13-14 | Create UAT and benefits examples. | Topic test at 75%+. |
| 7 | Integrated review | Mock A under exam conditions; repair weak topics. | 30/40 target. |
| 8 | Final review | Mock B under exam conditions; terminology drill. | 30/40 target twice. |

## Study method

Preview the syllabus objective before reading.

Write a one-sentence definition from memory.

Apply the technique to the Advantcore project.

Answer scenario questions and explain why the other options are weaker.

Log every error by topic and error type: knowledge, terminology, scenario judgement or rushing.

Re-test weak topics after 48 hours and again after seven days.

## Recommended study time

Plan at least 36 focused hours if starting from zero: approximately 22 hours for concepts, 6 hours for retrieval practice, 4 hours for project application and 4 hours for timed mocks and error repair. BCS states that self-study preparation normally requires a minimum period of study, but individual needs vary.

# 2. Core syllabus notes

## Module 1: What business analysis is

Business analysis enables change by defining needs and recommending solutions that create value. A strong analyst starts with the business problem and desired outcome, not a preferred technology.

### Must know

Business change lifecycle: alignment, definition, design, implementation and realisation.

Principles: root cause over symptom; improvement over IT change; options over a predetermined solution; feasible requirements over every request; whole lifecycle over a narrow requirements phase; negotiation over avoidance.

Role variants include enterprise, digital, IT, process, product and change-focused analysts.

ADVANTCORE EXAMPLE Advantcore receives incomplete briefs. The BA investigates why information is missing before proposing a new form or CRM.

### Self-check

[ ] Can I explain the difference between a symptom, cause, need and solution?

[ ] Can I show where a BA contributes before and after requirements?

## Module 2: Business analyst competencies

A BA combines behavioural skill, business knowledge and professional techniques. A T-shaped professional has broad collaborative understanding and deeper capability in selected areas.

### Must know

Personal qualities: communication, curiosity, critical thinking, relationship building, resilience and ethics.

Business knowledge: organisation, finance, customers, operations, technology and regulation.

Professional techniques: investigation, modelling, requirements, options, business case, acceptance and benefits.

ADVANTCORE EXAMPLE The participant facilitates discovery, understands agency operations and produces traceable requirements.

### Self-check

[ ] Which competency gap is limiting my project this week?

[ ] What evidence shows the competency rather than merely claiming it?

## Module 3: Strategic context

Strategy analysis connects the project to the external environment, internal direction and measurable outcomes.

### Must know

PESTLE scans political, economic, social, technological, legal and environmental forces.

VMOST checks vision, mission, objectives, strategy and tactics for internal alignment.

SWOT summarises strengths, weaknesses, opportunities and threats after evidence collection.

POPIT checks people, organisation, process, information and technology impacts.

Critical success factors state what must go well; KPIs show whether it is going well.

A business model canvas explores partners, activities, resources, value propositions, relationships, channels, segments, costs and revenues.

ADVANTCORE EXAMPLE A faster intake form is useful only if it supports Advantcore's goals, client experience and delivery model.

### Self-check

[ ] Can I distinguish an objective from a strategy and a tactic?

[ ] Does each KPI link to a critical success factor?

## Module 4: Business Analysis Service Framework

The service framework describes the services a BA function may provide across change, rather than treating requirements as the whole profession.

### Must know

Situation investigation and problem analysis.

Feasibility assessment and business case development.

Business process improvement.

Requirements definition.

Business acceptance testing.

Business change deployment.

Stakeholder engagement supports all services.

ADVANTCORE EXAMPLE The Advantcore placement deliberately produces evidence across the framework, from investigation to acceptance and deployment planning.

### Self-check

[ ] Which service is the project currently using?

[ ] Which service is auxiliary across the lifecycle?

## Module 5: Investigating the business situation

Investigation builds a reliable view of what happens, why it happens and what different stakeholders need. Select techniques for the question, people, risk and evidence available.

### Must know

Interviews provide depth; workshops create shared understanding; observation reveals actual behaviour.

Questionnaires reach many people but may lack nuance; document analysis uses existing evidence; sampling reduces volume.

Scenarios and prototypes expose assumptions; rich pictures help explore complex, messy situations.

Triangulation means checking a finding through more than one source or method.

ADVANTCORE EXAMPLE Compare staff interviews with actual enquiry records and current templates before concluding why handovers fail.

### Self-check

[ ] Why is this technique suitable for this stakeholder and question?

[ ] What finding still needs corroboration?

## Module 6: Stakeholder analysis and management

Stakeholders are affected by, can affect or possess knowledge about the change. Analysis determines who to involve, when and how.

### Must know

Use stakeholder categories or a stakeholder wheel to avoid obvious omissions.

Power-interest mapping guides engagement intensity but should be reviewed as influence changes.

RACI clarifies who is responsible, accountable, consulted and informed for activities.

Engagement planning considers attitude, impact, communication need and conflict.

Do not confuse a stakeholder list with a stakeholder strategy.

ADVANTCORE EXAMPLE The project sponsor may have high power and interest; delivery staff may have lower formal power but critical operational knowledge.

### Self-check

[ ] Who can block, approve, use or support the change?

[ ] What evidence would change the stakeholder strategy?

## Module 7: Improving business services and processes

Process analysis shows how work crosses roles, information and systems. The objective is a better service and outcome, not a prettier diagram.

### Must know

Define the process boundary, trigger, outcome, actors, steps, decisions, information and exceptions.

Swimlanes expose ownership and hand-offs; measures expose delay, error, volume and rework.

Analyse business rules, bottlenecks, duplication, missing controls and failure demand.

The future-state model must address verified causes and remain feasible.

ADVANTCORE EXAMPLE Model enquiry receipt through qualified opportunity, proposal, approval and delivery handover, including rejected or incomplete enquiries.

### Self-check

[ ] Does the model reflect actual work or the policy version?

[ ] Which future-state change removes a root cause?

## Module 8: Defining the solution

A solution may combine people, organisation, process, information and technology. The BA defines required capability and compares options without prematurely fixing the answer.

### Must know

Use gap analysis to compare current and required capability.

Generate credible options, including do-nothing or minimum-change where appropriate.

Evaluate feasibility, desirability, viability, risk, dependencies and impacts.

A prototype or proof of concept tests uncertainty; it is not automatically the final solution.

ADVANTCORE EXAMPLE Options may include a standard discovery checklist, existing CRM configuration, a no-code workflow or a custom portal.

### Self-check

[ ] Is the requirement solution-neutral?

[ ] What evidence makes one option preferable?

## Module 9: Making the business case

A business case explains why change is worthwhile and supports a decision. It should remain a living record as costs, benefits and risks change.

### Must know

Set strategic fit, options, costs, benefits, risks, impacts, assumptions and recommendation.

Tangible benefits are measurable financially or operationally; intangible benefits still need an evidence plan.

Payback period estimates how long benefits take to recover investment.

Simple ROI can be expressed as (benefit minus cost) divided by cost, with assumptions stated.

Optimism, sunk-cost and confirmation biases can distort an appraisal.

ADVANTCORE EXAMPLE Advantcore compares estimated staff time saved, fewer clarification loops, implementation cost and adoption risk.

### Self-check

[ ] Are recurring and one-off costs separated?

[ ] Who owns benefit measurement after implementation?

## Module 10: Establishing requirements

Requirements express a need or capability that delivers value. Elicitation discovers them, analysis improves them and prioritisation supports feasible delivery.

### Must know

Business requirements state outcomes; stakeholder and user requirements state needs; solution requirements describe capability.

Functional requirements describe behaviour; non-functional requirements describe qualities or constraints.

Use clear identifiers, source, owner, rationale, priority, acceptance criteria and status.

MoSCoW means Must, Should, Could and Won't have this time; every Must needs a defensible consequence if absent.

ADVANTCORE EXAMPLE The improved intake must capture project objective, decision-maker, budget range and target date before qualification can complete.

### Self-check

[ ] Can the requirement be tested?

[ ] Is it one requirement rather than several joined together?

## Module 11: Documenting and modelling requirements

Different models reveal different aspects of a requirement. Select the simplest model that resolves uncertainty and supports shared understanding.

### Must know

User story: As a [role], I want [capability], so that [value].

Acceptance criteria define observable conditions, often using Given-When-Then.

Use cases describe actor-system interactions and alternate flows.

Data models define entities, attributes and relationships; data dictionaries define field meaning and rules.

Prototypes, state models and process models clarify behaviour that prose may hide.

ADVANTCORE EXAMPLE A client manager story is linked to acceptance criteria for submitting and validating a project brief.

### Self-check

[ ] Why is this model more useful than prose here?

[ ] Does each model agree with the requirements catalogue?

## Module 12: Validating and managing requirements

Validation checks that requirements are relevant, complete enough, feasible, consistent, unambiguous, testable and aligned to value. Management protects traceability and controls change.

### Must know

Use reviews, walkthroughs, prototypes and test design to expose defects early.

Trace requirements to objectives, stakeholders, design, tests and benefits.

Baseline an approved set, then assess change impact before approval.

Version control and status are part of quality, not administration.

Priorities can change, but the reason and decision must be recorded.

ADVANTCORE EXAMPLE A request to add payment processing is assessed against scope, objectives, risks, cost and delivery impact before it enters the baseline.

### Self-check

[ ] Can I show why each requirement exists?

[ ] Can I identify every artefact affected by a change?

## Module 13: Delivering the requirements

During design and development, the BA maintains shared understanding, resolves questions, protects the intent of requirements and supports acceptance.

### Must know

Refinement improves readiness before build; clarification should not silently alter approved scope.

Acceptance criteria guide design and testing but do not replace broader quality assurance.

UAT confirms the solution supports business use in realistic scenarios.

Defects are recorded, prioritised, resolved, retested or accepted with rationale.

The BA supports decisions but does not manufacture stakeholder acceptance.

ADVANTCORE EXAMPLE The participant facilitates UAT for the new intake workflow and links each scenario to approved requirements.

### Self-check

[ ] Is this a defect, change request or misunderstanding?

[ ] Who has authority to accept the outcome?

## Module 14: Delivering the business solution

A technically correct output creates value only when people can adopt it, operations can support it and benefits are measured.

### Must know

Assess change impacts on people, organisation, process, information and technology.

Plan communication, training, transition, support and operational ownership.

Define benefit measures, baseline, target, owner, frequency and review date.

Conduct post-implementation review and capture lessons.

Benefits realisation may continue long after project delivery.

ADVANTCORE EXAMPLE Advantcore assigns owners for intake completeness, clarification cycles, lead response time and handover satisfaction.

### Self-check

[ ] What must change beyond the system or template?

[ ] How will the sponsor know the business outcome improved?

# 3. Technique selection quick guide

| Need | Use | Watch for |
| --- | --- | --- |
| External environment | PESTLE | Do not turn it into unsupported opinion. |
| Internal strategic alignment | VMOST | Objectives should be measurable. |
| Consolidated position | SWOT | Build it after evidence, not before. |
| Whole-business impact | POPIT | Technology is only one dimension. |
| Deep individual insight | Interview | Reported practice may differ from reality. |
| Shared agreement | Facilitated workshop | Manage power and dominant voices. |
| Actual working behaviour | Observation | Tell people how notes and data will be used. |
| Large, distributed sample | Questionnaire | Question design can bias results. |
| Roles and hand-offs | Swimlane process model | Validate exceptions and rework loops. |
| Priority | MoSCoW | Challenge unjustified Must items. |
| Option decision | Weighted appraisal/business case | Use agreed criteria and explicit assumptions. |
| Requirement coverage | Traceability matrix | Maintain it when scope changes. |
| Business fitness | UAT | Use realistic scenarios and authorised acceptance. |
| Outcome evidence | Benefits register | Name owner, baseline, target and review date. |

# 4. Memory sheet

| Term | Recall cue |
| --- | --- |
| PESTLE | Political, Economic, Social, Technological, Legal, Environmental. |
| VMOST | Vision, Mission, Objectives, Strategy, Tactics. |
| POPIT | People, Organisation, Process, Information, Technology. |
| SWOT | Strengths, Weaknesses, Opportunities, Threats. |
| RACI | Responsible, Accountable, Consulted, Informed. |
| MoSCoW | Must, Should, Could, Won't have this time. |
| RAID | Risks, Assumptions, Issues, Dependencies. |
| User story | Role, capability, value. |
| Acceptance criterion | Observable condition that supports verification. |
| Traceability | Objective to requirement to design to test to benefit. |
| ROI | (Benefit - cost) / cost, with assumptions. |
| Payback | Time required for cumulative benefit to recover investment. |
| CSF | What must go well. |
| KPI | How performance is measured. |

# 5. Mock examination A

Instructions: allow 60 minutes. Select one answer for each question. Do not use notes. Record answers separately before checking the key. The internal readiness target is 30/40 or higher.

1. A manager insists that a CRM must be bought because leads are being lost. What should the BA do first?

A. Select a CRM vendor

B. Investigate the cause of lost leads

C. Write technical requirements

D. Start UAT

2. Which statement best describes a critical success factor?

A. A numerical measure

B. An activity or condition that must go well

C. A list of project tasks

D. A test result

3. Which element belongs to PESTLE?

A. Mission

B. Environmental

C. Tactic

D. Capability

4. Which VMOST element explains how objectives will be achieved?

A. Vision

B. Mission

C. Strategy

D. Tactic only

5. Which technique is best for observing the difference between a written procedure and actual work?

A. Questionnaire

B. Observation

C. SWOT

D. Payback analysis

6. A stakeholder has high power but low current interest. What is the normal starting engagement approach?

A. Ignore

B. Keep satisfied

C. Manage closely

D. Give operational ownership

7. In RACI, who is ultimately answerable for an activity?

A. Responsible

B. Accountable

C. Consulted

D. Informed

8. What is the main value of a swimlane process model?

A. It calculates ROI

B. It shows roles and hand-offs

C. It prioritises stakeholders

D. It defines database keys

9. Which is a non-functional requirement?

A. The user can create an enquiry

B. The form loads within two seconds

C. The manager approves a proposal

D. The system records a decision

10. Which user story contains an explicit value statement?

A. As a user, I want a form

B. The system must save data

C. As a project lead, I want complete handover data so that planning starts without clarification

D. Create a project screen

11. A Must requirement has no stated consequence if omitted. What should the BA do?

A. Accept the priority

B. Change it to Could

C. Ask for the failure consequence and rationale

D. Delete it

12. Which technique is most useful for quickly obtaining shared agreement from conflicting stakeholders?

A. Facilitated workshop

B. Document analysis

C. Sampling

D. Individual questionnaire

13. Which is the strongest evidence that a requirement is testable?

A. It is long

B. It has observable acceptance criteria

C. It came from a director

D. It uses technical language

14. What does a requirements baseline represent?

A. An unapproved draft

B. An approved set subject to change control

C. A list of test defects

D. The final benefits report

15. A proposed change affects five requirements and three tests. Which artefact best exposes those links?

A. Stakeholder map

B. Traceability matrix

C. PESTLE

D. Business model canvas

16. What is the main purpose of UAT?

A. Confirm code style

B. Confirm the solution supports business use

C. Replace requirements reviews

D. Approve the budget

17. Which option appraisal is least biased?

A. Only compare the sponsor's preferred tool

B. Use agreed criteria and evidence for all credible options

C. Ignore the do-minimum option

D. Count only benefits

18. A benefit is described as better client experience. What is missing?

A. A system name

B. A measurable indicator, owner and review point

C. A longer description

D. A stakeholder title only

19. Which POPIT dimension covers skills and behaviours?

A. People

B. Organisation

C. Process

D. Technology

20. What should happen when interview evidence conflicts with process data?

A. Choose the senior interviewee

B. Discard the data

C. Triangulate and investigate the discrepancy

D. Average the two

21. Which requirement is most atomic?

A. Capture and approve and email the enquiry

B. Record the enquiry source

C. Improve lead management

D. The system should be modern

22. Which statement best distinguishes a business requirement from a solution requirement?

A. Business requirements describe outcomes; solution requirements describe capabilities

B. Business requirements are always technical

C. Solution requirements never need testing

D. There is no difference

23. A prototype is most useful when the team needs to do what?

A. Prove every benefit

B. Explore uncertain interactions and obtain feedback

C. Replace the business case

D. Set salaries

24. Which is an example of a tangible operational benefit?

A. Improved reputation only

B. Twenty per cent fewer clarification cycles

C. Better culture without measure

D. More confidence

25. A solution costs £10,000 and is expected to generate £15,000 in benefit. What is the simple ROI?

A. 15%

B. 33%

C. 50%

D. 150%

26. Which activity belongs to business change deployment?

A. Planning user training and transition

B. Defining PESTLE

C. Selecting interview samples only

D. Writing source code

27. Which stakeholder evidence is strongest for final acceptance?

A. A casual comment

B. An authorised acceptance decision linked to UAT evidence

C. The BA's opinion

D. A blank sign-off box

28. A defect request introduces new capability not in the baseline. How should it normally be treated?

A. As a change request

B. As a passed test

C. As a KPI

D. As a stakeholder category

29. What is the most important first step when building a data dictionary?

A. Select colours

B. Define each data item's meaning and rules

C. Write a training plan

D. Calculate payback

30. Which statement about pseudonymised data is correct?

A. It is never personal data

B. It remains personal data if people can be re-identified using additional information

C. It can always be published

D. It needs no controls

31. Which investigation technique reaches many respondents efficiently but offers limited depth?

A. Questionnaire

B. Observation

C. One-to-one interview

D. Workshop

32. What is the best response when a powerful stakeholder requests an unfeasible Must?

A. Avoid the stakeholder

B. Record it without comment

C. Explain constraints and negotiate an evidence-based priority

D. Promise delivery

33. Which item should not appear in a public portfolio without authority?

A. A sanitised process fragment

B. A generic user story

C. Real client personal data

D. A reflection note

34. What does a post-implementation review primarily assess?

A. Whether the original problem and benefits were addressed

B. Whether every meeting occurred

C. Whether the BA wrote code

D. Whether the project name changed

35. Which is the best problem statement?

A. We need Salesforce

B. Staff are careless

C. Incomplete enquiry information causes repeated clarification and delays project qualification

D. Build a portal now

36. Which artefact records assumptions, issues, risks and dependencies?

A. RAID log

B. RACI

C. PESTLE

D. Use case

37. What is the main reason to version BA artefacts?

A. Make filenames longer

B. Show controlled evolution and identify the approved state

C. Avoid stakeholder review

D. Replace traceability

38. Which meeting record is most complete?

A. A date only

B. Notes with attendees, decisions, actions, owners and due dates

C. A screenshot

D. The BA's memory

39. When should a stakeholder map be reviewed?

A. Never after week one

B. When influence, attitude, impact or scope changes

C. Only after implementation

D. Only when a sponsor asks

40. Which statement best reflects whole-lifecycle business analysis?

A. The BA stops after requirements

B. The BA supports investigation through benefits realisation

C. The BA only tests software

D. The BA only writes documents

# 5. Mock examination A - answer key

| Q | Answer | Rationale |
| --- | --- | --- |
| 1 | B | Business analysis begins with the business problem and root cause, not a predetermined solution. |
| 2 | B | A CSF states what must succeed; KPIs measure performance against it. |
| 3 | B | Environmental is one of the six PESTLE categories. |
| 4 | C | Strategy describes the broad approach for achieving objectives. |
| 5 | B | Observation reveals how the work is actually performed. |
| 6 | B | High-power, low-interest stakeholders are commonly kept satisfied while influence is monitored. |
| 7 | B | The accountable role owns the outcome and should normally be singular for clarity. |
| 8 | B | Swimlanes make responsibility and cross-role hand-offs visible. |
| 9 | B | Performance is a quality attribute, so it is non-functional. |
| 10 | C | The third option includes role, capability and value. |
| 11 | C | MoSCoW Must priorities should have a clear and defensible consequence. |
| 12 | A | A well-facilitated workshop can surface and resolve differences in real time. |
| 13 | B | Observable acceptance criteria enable verification. |
| 14 | B | A baseline is the agreed version from which changes are controlled. |
| 15 | B | Traceability connects requirements to related objectives, design and tests. |
| 16 | B | UAT validates business fitness in realistic use, not code quality alone. |
| 17 | B | Transparent criteria across credible options reduce preference bias. |
| 18 | B | Intangible benefits still need a measurable evidence plan and ownership. |
| 19 | A | Skills and behaviours are people impacts. |
| 20 | C | Conflicting evidence is a prompt for further investigation. |
| 21 | B | It expresses one discrete capability. |
| 22 | A | Business requirements focus on desired outcomes, while solution requirements define needed solution capability. |
| 23 | B | Prototypes reduce uncertainty and help validate understanding. |
| 24 | B | Clarification cycles can be counted against a baseline. |
| 25 | C | (15,000 - 10,000) / 10,000 = 50%. |
| 26 | A | Deployment includes readiness, training, transition and adoption planning. |
| 27 | B | Acceptance should come from the authorised business owner and be traceable to evidence. |
| 28 | A | New capability is a change, not automatically a defect. |
| 29 | B | Meaning, format, ownership and validation rules make data definitions usable. |
| 30 | B | Pseudonymisation reduces linkage but does not necessarily remove identifiability. |
| 31 | A | Questionnaires scale well but often provide less depth. |
| 32 | C | The BA negotiates feasible priorities rather than avoiding conflict. |
| 33 | C | Client and personal data require lawful handling and approval. |
| 34 | A | The review examines outcomes, benefits, issues and lessons. |
| 35 | C | It describes an evidenced condition and impact without prescribing a solution. |
| 36 | A | RAID is the combined log for those four categories. |
| 37 | B | Versioning protects clarity, history and approval status. |
| 38 | B | A usable record supports accountability and later verification. |
| 39 | B | Stakeholder conditions change throughout the lifecycle. |
| 40 | B | Business analysis contributes across the entire change lifecycle. |

# 6. Mock examination B

Instructions: allow 60 minutes. Select one answer for each question. Do not use notes. Record answers separately before checking the key. The internal readiness target is 30/40 or higher.

1. Advantcore's response time is slow. Which question most directly tests whether this is a symptom?

A. Which software should be purchased?

B. Where in the process does waiting occur and why?

C. Who designed the website?

D. What colour should the form be?

2. Which VMOST item is normally measurable and time-bound?

A. Vision

B. Mission

C. Objective

D. Value proposition

3. A KPI without a target provides what?

A. A complete success definition

B. A measure but no threshold for desired performance

C. A business case

D. A solution option

4. Which Business Analysis Service Framework service most directly evaluates whether change is worth pursuing?

A. Feasibility assessment and business case development

B. Business acceptance testing

C. Stakeholder engagement

D. Requirements definition

5. Which technique is best for exploring how a user thinks a proposed screen should work?

A. Prototype review

B. PESTLE

C. Payback period

D. RACI

6. What is the main limitation of relying only on interviews?

A. They never provide detail

B. Reported practice may differ from actual practice

C. They cannot include stakeholders

D. They always require software

7. Which stakeholder should normally own the benefit measure?

A. A person with operational authority after implementation

B. The note-taker

C. Any developer

D. The exam candidate

8. A process model begins with no clear trigger. What quality issue results?

A. The process boundary is ambiguous

B. ROI increases

C. The stakeholder map is complete

D. UAT is approved

9. Which future-state proposal is strongest?

A. The most fashionable tool

B. The option that addresses verified causes and meets agreed criteria

C. The sponsor's first idea

D. The longest requirements list

10. Which is a business rule?

A. The form is blue

B. An enquiry cannot be qualified until decision-maker and budget information are recorded

C. The workshop lasts one hour

D. The BA uses Excel

11. What is gap analysis used for?

A. Compare current and required capability

B. Calculate stakeholder power

C. Record defects

D. Schedule interviews

12. Why include a do-minimum option?

A. To guarantee no change

B. To provide a credible comparison and expose the value of additional investment

C. To avoid analysis

D. To increase requirements

13. Which cost should normally be separated from recurring licence cost?

A. One-off implementation cost

B. A KPI

C. A risk owner

D. An acceptance criterion

14. A benefit will save 10 minutes on 100 enquiries per month. What additional information is most useful for valuing time saved?

A. Staff cost and whether saved time can be productively redeployed

B. The project colour

C. The sponsor's job title

D. The number of requirements

15. Which requirement is solution-neutral?

A. Use Microsoft Dynamics

B. Provide a single view of enquiry status to authorised staff

C. Build a React dashboard

D. Store data in PostgreSQL

16. What is wrong with 'The system shall be fast and user-friendly'?

A. It is measurable

B. It is ambiguous and combines vague qualities

C. It is a business objective

D. It is a test case

17. Which acceptance criterion is most observable?

A. The screen is good

B. Given required fields are missing, when the user submits, then the missing fields are identified and submission is blocked

C. Users like it

D. The solution is modern

18. What is the main function of requirement rationale?

A. Explain why the requirement exists and the value or risk it addresses

B. Replace the identifier

C. State a colour

D. Assign a test result

19. A requirement is approved but has no source. What risk increases?

A. Loss of accountability and difficulty resolving questions

B. Faster delivery

C. Automatic acceptance

D. Lower cost

20. Which change-control step comes before approving a new requirement?

A. Impact analysis

B. Public portfolio release

C. Delete the baseline

D. Close UAT

21. Which model is most appropriate for entities and their relationships?

A. Data model

B. Power-interest grid

C. PESTLE

D. Benefits map

22. When is a scenario especially useful?

A. To explore an end-to-end user situation and exceptions

B. To calculate salary thresholds

C. To replace all stakeholder engagement

D. To set table colours

23. Which UAT scenario has the strongest traceability?

A. A test linked to requirement IDs and acceptance criteria

B. A test with no expected result

C. A verbal check

D. A developer-only note

24. A test fails because expected behaviour was never agreed. What should the team inspect first?

A. Requirement and acceptance criteria

B. PESTLE

C. CV

D. Sponsor register

25. Who should decide whether a known business-impact defect can be accepted?

A. Authorised business owner with informed advice

B. Any participant

C. Only the document author

D. The recruiter

26. What is the purpose of a change impact assessment?

A. Identify who and what must adapt for the solution to work

B. Create a salary benchmark

C. Replace the process model

D. Choose an exam date

27. Which communication is best for a high-impact operational group?

A. A generic final email only

B. Early two-way engagement, role-specific information, training and feedback

C. No communication

D. A public advert

28. A new process is launched but no baseline was captured. What becomes difficult?

A. Measuring benefits

B. Creating a title

C. Identifying the sponsor

D. Writing minutes

29. Which statement about benefits is correct?

A. All benefits occur at go-live

B. Benefits often require adoption and ongoing measurement after delivery

C. Benefits need no owner

D. Only financial benefits matter

30. Which competency is demonstrated by respectfully challenging a preferred solution?

A. Critical thinking and communication

B. Coding only

C. Payroll processing

D. Graphic design

31. What does a T-shaped BA profile imply?

A. Deep knowledge in every field

B. Broad collaboration capability plus depth in selected areas

C. Only technical skill

D. No business knowledge

32. Which artefact most directly supports a portfolio claim that the participant facilitated discovery?

A. Dated agenda, notes, attendance, decisions and supervisor feedback

B. A generic certificate image

C. An empty template

D. An unverified statement

33. Which is the safest public portfolio approach?

A. Publish the full client repository

B. Use approved, sanitised excerpts and explain methods and outcomes

C. Include real passwords

D. Name every stakeholder

34. If the participant is an Advantcore director, what most strengthens the work-experience evidence?

A. Self-signing every approval

B. Independent supervisor or client validation

C. Removing dates

D. Making larger claims

35. What is the best reason to record a decision log?

A. Preserve what was decided, by whom, when and why

B. Increase document count

C. Replace all minutes

D. Avoid traceability

36. Which job application is most strategic?

A. A generic CV sent to every analyst vacancy

B. A role-specific application using verified evidence against essential duties

C. An application based only on the title

D. A copied personal statement

37. A sponsor licence holder advertises a BA role. What can the candidate safely conclude?

A. Sponsorship is guaranteed

B. The organisation is licensed, but the role, salary and willingness still require verification

C. The salary rules do not apply

D. The occupation code is automatically 2133

38. Why might two Business Analyst vacancies use different occupation codes?

A. Occupation coding follows actual duties, not title alone

B. Codes are selected randomly

C. All titles use 2133

D. Applicants choose any code

39. A weekly job-search review shows many applications but no screens. What is the best first response?

A. Double the same applications

B. Audit role fit, evidence, CV positioning and source quality

C. Invent more experience

D. Stop tracking

40. Which final-panel answer is strongest?

A. I used MoSCoW because BAs use it

B. I used MoSCoW after agreeing priority meanings, challenged Must rationales and recorded the sponsor's decisions

C. I made every item a Must

D. The template selected it

# 6. Mock examination B - answer key

| Q | Answer | Rationale |
| --- | --- | --- |
| 1 | B | Locating delay and its cause tests the apparent symptom. |
| 2 | C | Objectives translate direction into measurable intended results. |
| 3 | B | A measure alone does not state acceptable or desired performance. |
| 4 | A | Feasibility and the business case support the investment decision. |
| 5 | A | A prototype makes interactions concrete and supports early feedback. |
| 6 | B | People's descriptions may not match observed behaviour, so triangulation helps. |
| 7 | A | Benefits need a business owner who can monitor and act after delivery. |
| 8 | A | The trigger helps define when the process begins. |
| 9 | B | Future-state design should be evidence-led and feasible. |
| 10 | B | A business rule constrains or governs business activity. |
| 11 | A | Gap analysis identifies differences between as-is and to-be capability. |
| 12 | B | A minimum-change comparator helps decision-makers assess incremental value. |
| 13 | A | One-off and recurring costs have different financial effects. |
| 14 | A | Time saving has value only with volume, resource cost and a realistic use of released capacity. |
| 15 | B | It defines capability without prescribing a product or technology. |
| 16 | B | Fast and user-friendly need measurable definitions, and the statement combines concepts. |
| 17 | B | It states a clear condition, action and expected outcome. |
| 18 | A | Rationale supports prioritisation, validation and change impact decisions. |
| 19 | A | Source traceability helps clarify intent and ownership. |
| 20 | A | Decision-makers need impacts on scope, time, cost, risk, design and tests. |
| 21 | A | Data models show entities, attributes and relationships. |
| 22 | A | Scenarios clarify context, steps and alternative paths. |
| 23 | A | Linking tests to requirements supports coverage and auditability. |
| 24 | A | The baseline requirement determines the agreed expectation. |
| 25 | A | Business acceptance is an authorised business decision supported by evidence. |
| 26 | A | Impact assessment covers affected people, roles, process, information and technology. |
| 27 | B | High-impact users need timely, relevant and interactive support. |
| 28 | A | Without baseline performance, improvement is difficult to evidence. |
| 29 | B | Business value may emerge after the output is delivered and adopted. |
| 30 | A | The BA uses evidence and relationships to challenge constructively. |
| 31 | B | T-shaped professionals combine breadth with one or more areas of depth. |
| 32 | A | Contemporaneous records and feedback support a factual claim. |
| 33 | B | A portfolio should prove capability without breaching confidentiality or data protection. |
| 34 | B | Independent review reduces the credibility weakness of self-verification. |
| 35 | A | Decision history prevents later ambiguity and supports governance. |
| 36 | B | Targeting improves relevance and keeps claims evidence-based. |
| 37 | B | Licence status is only one part of a sponsorship decision. |
| 38 | A | Duties and role context determine the appropriate code. |
| 39 | B | Conversion data should drive diagnosis and improvement. |
| 40 | B | The answer explains context, judgement, action and governance. |

# 7. Error log and final readiness

| Field | Entry |
| --- | --- |
| Mock A score | [ ] / 40 Date: [ ] |
| Mock B score | [ ] / 40 Date: [ ] |
| Weakest three topics | 1. [ ] 2. [ ] 3. [ ] |
| Most common error | [ ] Knowledge [ ] Terminology [ ] Scenario judgement [ ] Rushing |
| Exam booking | Date: [ ] Method/location: [ ] |

## Exam-day checklist

[ ] Read the latest BCS candidate and remote-proctor instructions.

[ ] Complete the technical and identity checks required by the exam provider.

[ ] Sleep and stop heavy revision early enough to think clearly.

[ ] Use an average of 90 seconds per question and flag uncertain items.

[ ] Choose the option that best fits the syllabus principle and scenario, not a rare exception.

[ ] Answer every question unless current examination instructions say otherwise.

# Sources

BCS Foundation Certificate in Business Analysis: https://www.bcs.org/qualifications-and-certifications/certifications-for-professionals/business-analysis/foundation-certificate-in-business-analysis/

BCS Business Analysis reading list: https://www.bcs.org/articles-opinion-and-research/business-analysis-reading-list/

IIBA ECBA, alternative route: https://www.iiba.org/business-analysis-certifications/ecba/

ORIGINAL QUESTIONS The mock questions in this pack were written for this programme. They are not official BCS questions, exam dumps or a prediction of live examination content.